|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration  (hours) | Dependency | Due Date | Note |
| Sadath Alam  (Coordinator) | [salam12@student.gsu.edu](mailto:salam12@student.gsu.edu) | Planning & Scheduling, Parallel Programming Skills, Collaboration | 4 hours | Create the GitHub for the project 3 | 03/01/2019 |  |
| Mengqi Zhao | [mzhao7@student.gsu.edu](mailto:mzhao7@student.gsu.edu) | Report, Parallel Programming Skills | 4 hours | none | 03/07/2019 | Finish report 24 hours before due date |
| Ryan Salter | [rsalter2@student.gsu.edu](mailto:rsalter2@student.gsu.edu) | ARM Assembly Programming, Parallel Programming Skills | 4 hours | none | 03/06/2019 | Make sure to finish ARM assembly programming so we can using PI to do parallel programming next |
| Parsa Sarirafraz | [psarirafraz1@student.gsu.edu](mailto:psarirafraz1@student.gsu.edu) | Parallel Programming Skills, Video on YouTube | 4 hours | Edit video | 03/07/2019 |  |